# MediciMess Team Project Summary

## Main Goal

Your team must turn roughly 80,000 simulated Medici Bank transactions into a complete, tested data product that:

loads and validates the records → calculates financial metrics → detects suspicious activity → exposes results through an API → presents them in interactive dashboards.

The existing repository provides the raw data, a basic accounting engine, examples, and detailed specifications. It does not contain the pipeline, API, dashboards, or tests you are expected to build.

Our system must:

- Load and validate the transaction data.

- Calculate financial KPIs.

- detect suspicious transactions.

- Make the results available through an API.

- Display the results in branch and network dashboards.

## What We Are Starting With

The repository already contains:

- Transaction data in CSV and JSON

- A basic double-entry accounting program

- Data-generation and validation scripts

- Detailed pipeline and dashboard requirements

We must build the actual pipeline, anomaly-detection system, API, dashboards, and tests.

## What We Need to Build

### 1. Data Exploration

Create a notebook or Python script that:

- Examines columns, data types, missing values, and transaction counts

- Summarizes transactions by branch, type, and year

- Calculates transaction volume by branch and type

- Confirms every transaction is balanced

The accounting rule is:

debit amount = primary credit + optional second credit

### 2. Data Ingestion

Create a reusable module that:

- Reads both CSV and JSON

- Validates required fields

- Converts dates and financial amounts to appropriate data types

- Logs and rejects invalid records

- Flags potential duplicates

- Supports loading only new records

### 3. Data Transformation and KPIs

Clean and organize the data, then calculate metrics by branch and time period:

- Cash inflows, outflows, and balance

- Deposits and withdrawals

- Loans issued, repaid, and outstanding

- Interest and loan yield

- Operating expenses

- Revenue

- Net income and profit margin

All financial calculations must use Python’s Decimal type for accuracy.

### 4. Anomaly Detection

Create seven rules for detecting suspicious behavior:

- Unnatural first-digit patterns using Benford’s Law

- Excessive spending with one vendor

- Possible duplicate transactions

- Too many round-number payments

- Unusually frequent payments

- Multiple small payments that exceed a large total

- New counterparties receiving unusually high volume

Every detected issue must become a standardized alert with a rule, severity, branch, period, affected transactions, explanation, status, and other required details.

### 5. API and Output Files

Produce JSON and CSV outputs for KPIs, trends, alerts, expenses, and loans.

Build an API that lets the dashboard request:

- KPIs

- Transactions

- Cash-flow data

- Loan data

- Expense data

- Alerts

- Alert acknowledgements

### 6. Branch Dashboard

Build an interactive dashboard containing:

- Branch and date filters

- KPI summary cards

- Cash-flow charts

- Loan portfolio information

- Expense charts

- Bills of exchange

- Alerts

- A searchable and sortable transaction table

Branch managers should see only their assigned branch.

### 7. Managing Director Dashboard

Add a network-wide view that:

- Compares all branches

- Shows total network results

- Highlights unusual branch performance

- Allows drill-down into individual branches

The managing director should be allowed to see every branch.

### 8. Testing and Documentation

We must provide:

- Unit tests for every KPI

- Trigger and non-trigger tests for every anomaly rule

- API integration tests

- Full-dataset and performance tests

- User documentation

- Technical documentation

- Instructions for installing, running, and troubleshooting the system

- An example analysis notebook

## Key Success Requirements

The project is complete when:

- Every transaction is checked for balanced debits and credits.

- Invalid records are logged instead of silently removed.

- Financial calculations use Decimal, not float.

- Every KPI and anomaly rule is tested.

- The complete pipeline processes the dataset in under 60 seconds.

- API responses take under 500 milliseconds.

- The dashboard loads in under 3 seconds.

- Users can trace calculated results back to source transactions.

- Access is limited according to each user’s role.

- User actions are recorded in an audit log.

- The dashboard is accessible and usable.

## Suggested Team Division

### Team Member 1 — Data Foundation

Responsible for:

- Initial data exploration

- CSV and JSON ingestion

- Validation and cleaning

- Duplicate detection

- Incremental loading

### Team Member 2 — Analytics

Responsible for:

- KPI calculations

- Anomaly-detection rules

- Alert generation

- Unit tests

- Optional forensic investigation

### Team Member 3 — Application

Responsible for:

- Storage and output files

- REST API

- Branch dashboard

- Network dashboard

- Authentication and documentation

Everyone should work together on architecture, shared data structures, integration testing, performance testing, and the final presentation.

## Recommended Workflow

Raw transaction data

↓

Load and validate

↓

Clean and transform

↓

Calculate KPIs and alerts

↓

Store and expose through API

↓

Display in dashboards

Build in that order so later work depends on stable, tested earlier components.

## Decisions We Need to Make as a Team

Before coding, agree on:

- FastAPI or Flask for the API

- Streamlit/Dash or a JavaScript dashboard

- SQLite, DuckDB, PostgreSQL, or output files for storage

- How modules will exchange data

- Naming and folder conventions

- Git branch and review process

- How missing dashboard data will be handled

A beginner-friendly option is:

- pandas for data processing

- FastAPI for the API

- SQLite or DuckDB for storage

- Streamlit for the dashboard

- pytest for testing

## Questions for the Instructor

The existing data does not include everything requested by the dashboard. We should ask how to handle:

- Loan due dates and interest rates

- Borrower types and overdue status

- Operating-expense budgets

- Transaction timestamps for after-hours alerts

- User accounts and branch assignments

- Transaction statuses

- PDF and Excel report exports

- Whether Constance counts as a normal branch

These may require additional mock data, simplified assumptions, or removal from the first version.

## Optional Advanced Exercise

Use the anomaly system to investigate the planted fraud pattern. Identify the most suspicious branch, supplier, and date range; calculate the suspicious amount and transaction count; and write a one-page report recommending at least two preventive controls.